# PROJECT ABSTRACT[Form–1] (YEAR–2026-27)

PROJECT ID: SKIT/CSE/2023-2027/26     BRANCH: Computer Science & Engineering     SECTION: B

TITLE OF PROJECT: SecureCred – Blockchain Based Digital Certification System

SDG MAPPING: SDG 4 (Write SDG Title) Quality Education

PROJECT TRACK: (Tick the appropriate one / ones)

| R&D INNOVATION (Selected) | CONSULTANCY PROJECTS | DEPARTMENT AS CLIENT PROJECTS | CLIENT PROJECT | HARDWARE-BASED PROJECTS |
| --- | --- | --- | --- | --- |

## PROBLEM STATEMENT:

Existing academic and vocational certification systems rely on paper certificates or plain PDF/centralized records, which are vulnerable to forgery and tampering and offer no cryptographic proof of authenticity. Verifying a certificate typically requires manually contacting the issuing institute, which is slow and unreliable, and leaves no audit trail for issuance or revocation. Learners can also permanently lose access to their credentials if an institute shuts down or misplaces its records.

SecureCred (Blockchain Based Digital Certification System) securely issues and verifies vocational credentials by cryptographically hashing (SHA-256) each certificate, storing it via decentralized IPFS/Pinata storage, and anchoring the hash on the Polygon blockchain — enabling instant verification while reducing manual effort, cost, fraud, and the risk of permanent credential loss.

## TECHNOLOGY STACK:

| NAME OF TOOL / TECHNOLOGY | FRONTEND/BACKEND | SOFTWARE / HARDWARE | PURPOSE OF USE |
| --- | --- | --- | --- |
| React.js | Frontend | Software | Build responsive user interface and dashboards |
| Tailwind CSS | Frontend | Software | Utility-first styling for responsive UI design |
| Figma | Frontend | Software | UI/UX prototyping and interface design |
| Node.js | Backend | Software | Server-side JavaScript runtime environment |
| Express.js | Backend | Software | REST API development and backend routing |
| Convex | Backend | Software | Backend application and data services |
| PostgreSQL | Database | Software | Store off-chain certificate metadata |
| IPFS | Storage | Software | Decentralized storage for certificate files |
| Pinata | Storage | Software | IPFS pinning service for reliable file access |
| SHA-256 | Security | Software | Generate cryptographic hash of each certificate |
| Solidity | Blockchain | Software | Develop smart contracts for issue/verify/revoke logic |
| Polygon | Blockchain | Software | Anchor certificate hash & CID on-chain (low-cost network) |
| Ganache | Blockchain | Software | Local blockchain environment for smart contract testing |
| Docker | Deployment | Software | Containerize application for deployment |
| GitHub | Deployment | Software | Version control and team collaboration |

## PROPOSED PROJECT SPRINTS (add more row if required):

| S.No. | SPRINT NAME | PROPOSED USER STORYOF RESPECTIVE SPRINT |
| --- | --- | --- |
| 1 | System Architecture & Setup | As a project team, we want to design the system architecture, set up the GitHub repositories, backend/frontend project scaffolding, and the PostgreSQL database schema so that the technical foundation for parallel development is ready. (Milestone: 20% by 22/08/2026) |
| 2 | Core Module Development | As a project team, we want to develop the core smart contract, backend REST APIs and frontend UI/dashboard components in parallel so that the primary certificate issuance modules are functional. (Milestone: 40% by 03/10/2026) |
| 3 | Feature Integration & Verification | As a project team, we want to implement certificate verification and revocation logic, authentication, IPFS/Pinata storage integration and the verifier portal so that end-to-end issuance and verification works. (Milestone: 50% by 31/10/2026) |
| 4 | Backend-Blockchain-Frontend Integration | As a project team, we want to integrate the backend, blockchain and frontend layers and deploy smart contracts to a public testnet so that the complete workflow operates across all modules. (Milestone: 70% by 02/01/2027) |
| 5 | Security Hardening & Testing | As a project team, we want to conduct smart contract security audits, API security hardening, and end-to-end integration testing so that the system is secure and reliable before release. (Milestone: 90% by 06/02/2027) |
| 6 | Final Deployment & Release | As a project team, we want to complete regression testing, finalize production deployment on mainnet/cloud infrastructure, and release the system so that SecureCred is ready for use. (Milestone: 100% by 06/03/2027) |

## TEAM MEMBER DETAILS:

| STUDENT NAME | MOBILE No. | EXPERTISE AREA | ROLE IN PROJECT |
| --- | --- | --- | --- |
| Kartik Marwal | 8386847113 | Blockchain, Backend | Team Lead, Blockchain & System Architecture |
| Jaideep Singh Chauhan | 8949567353 | Backend, Database | Backend API, PostgreSQL, Authentication |
| Keshav Bheel | 7850947634 | Frontend | UI Development, React, Dashboard Design |
| Kavish Mangal | 8435097127 | Testing | Testing, Documentation, Security |

Verified & Approved By:

(MENTOR’SNAME&SIGNATURE)

Project Mentor

# ROLES &RESPONSIBILITY OF TEAM MEMBERS [Form – 2]

PROJECT ID: SKIT/CSE/2023-2027/26     BRANCH: Computer Science & Engineering     SECTION: B

# TITLE OFPROJECT:  SecureCred – Blockchain Based Digital Certification System

| TEAM LEAD : Kartik Marwal |  | SPRINT(s) NAME : System Architecture & Blockchain Design, Smart Contract Development - Issuance & Storage, Verification & Revocation Contract Logic, Polygon Testnet Deployment & Gas Optimization, Smart Contract Security Audit & Hardening, Mainnet Deployment & Final Blockchain Integration |  |
| --- | --- | --- | --- |
| USER STORY | START DATE | END DATE | DETAILS OF TASK COMPLETED UNDER THE USER STORY |
| System Architecture & Blockchain Design | 10/08/2026 | 22/08/2026 | Design the system architecture, blockchain workflow and certificate lifecycle connecting frontend, backend, IPFS and Polygon. (20% milestone) |
| Smart Contract Development - Issuance & Storage | 23/08/2026 | 03/10/2026 | Develop the Solidity smart contract for certificate issuance and hash storage; deploy and test on Ganache. (40% milestone) |
| Verification & Revocation Contract Logic | 04/10/2026 | 31/10/2026 | Implement on-chain certificate hash verification and issuer-controlled revocation logic; test on Ganache. (50% milestone) |
| Polygon Testnet Deployment & Gas Optimization | 01/11/2026 | 02/01/2027 | Deploy smart contracts to the Polygon Amoy testnet, optimize gas usage, and integrate contract events with backend listeners. (70% milestone) |
| Smart Contract Security Audit & Hardening | 03/01/2027 | 06/02/2027 | Conduct a security audit of the smart contracts (reentrancy, access-control checks) and patch identified vulnerabilities. (90% milestone) |
| Mainnet Deployment & Final Blockchain Integration | 07/02/2027 | 15/03/2027 | Finalize contract deployment on the Polygon production network and complete end-to-end blockchain integration testing. (100% milestone) |

| TEAM MEMBER : Jaideep Singh Chauhan |  | SPRINT(s) NAME : Backend Setup & DB Schema Design, Certificate REST API Development, Authentication Module & IPFS/Pinata Integration, Backend-Blockchain Integration, API Security Hardening & Rate Limiting, Backend Deployment & Production Readiness |  |
| --- | --- | --- | --- |
| USER STORY | START DATE | END DATE | DETAILS OF TASK COMPLETED UNDER THE USER STORY |
| Backend Setup & DB Schema Design | 10/08/2026 | 22/08/2026 | Set up the Node.js/Express backend project structure and design the PostgreSQL database schema for certificate metadata storage. (20% milestone) |
| Certificate REST API Development | 23/08/2026 | 03/10/2026 | Develop REST API endpoints for certificate creation, retrieval and metadata management. (40% milestone) |
| Authentication Module & IPFS/Pinata Integration | 04/10/2026 | 31/10/2026 | Implement JWT-based authentication with role-based access control, and integrate the Pinata SDK to upload certificate files to IPFS. (50% milestone) |
| Backend-Blockchain Integration | 01/11/2026 | 02/01/2027 | Connect backend APIs with smart contract functions for issuance, verification and revocation, including transaction status tracking. (70% milestone) |
| API Security Hardening & Rate Limiting | 03/01/2027 | 06/02/2027 | Implement input validation, rate limiting, and fix vulnerabilities identified during security testing. (90% milestone) |
| Backend Deployment & Production Readiness | 07/02/2027 | 15/03/2027 | Containerize the backend with Docker, configure the production database, and finalize deployment scripts. (100% milestone) |

| TEAM MEMBER : Keshav Bheel |  | SPRINT(s) NAME : UI Component Library Development , Institution & Student Dashboard Development, Verifier Portal - QR/ID Verification UI, Frontend-Backend & Blockchain API Integration, UI/UX Refinement & Bug Fixing, Frontend Production Deployment |  |
| --- | --- | --- | --- |
| USER STORY | START DATE | END DATE | DETAILS OF TASK COMPLETED UNDER THE USER STORY |
| UI Component Library Development | 10/08/2026 | 22/08/2026 | Build reusable React.js UI components and convert Figma layouts into functional code using Tailwind CSS. (20% milestone) |
| Institution & Student Dashboard Development | 23/08/2026 | 03/10/2026 | Develop the institution dashboard for certificate issuance/management and the student dashboard for viewing issued certificates. (40% milestone) |
| Verifier Portal - QR/ID Verification UI | 04/10/2026 | 31/10/2026 | Build the verifier portal with QR-code scanning and ID-based certificate verification flow. (50% milestone) |
| Frontend-Backend & Blockchain API Integration | 01/11/2026 | 02/01/2027 | Integrate frontend dashboards with backend REST APIs and blockchain transaction status for live certificate data. (70% milestone) |
| UI/UX Refinement & Bug Fixing | 03/01/2027 | 06/02/2027 | Refine UI/UX based on testing feedback and fix bugs identified during integration testing. (90% milestone) |
| Frontend Production Deployment | 07/02/2027 | 15/03/2027 | Containerize and deploy the frontend application to production using Docker. (100% milestone) |

| TEAM MEMBER : Kavish Mangal |  | SPRINT(s) NAME : Test Automation Framework Setup, Smart Contract Unit Test Development, Backend API Test Automation, Security Testing - Tamper & Access Control, End-to-End Integration Testing, Regression Testing & Release Validation |  |
| --- | --- | --- | --- |
| USER STORY | START DATE | END DATE | DETAILS OF TASK COMPLETED UNDER THE USER STORY |
| Test Automation Framework Setup | 10/08/2026 | 22/08/2026 | Set up the Hardhat/Chai test framework and Ganache local blockchain environment for automated smart contract testing. (20% milestone) |
| Smart Contract Unit Test Development | 23/08/2026 | 03/10/2026 | Write automated unit test scripts covering certificate issuance, verification and revocation contract functions. (40% milestone) |
| Backend API Test Automation | 04/10/2026 | 31/10/2026 | Develop automated test scripts (Postman/Jest) for backend REST API endpoints. (50% milestone) |
| Security Testing - Tamper & Access Control | 01/11/2026 | 02/01/2027 | Perform security testing for certificate hash-tampering detection and role-based access control vulnerabilities. (70% milestone) |
| End-to-End Integration Testing | 03/01/2027 | 06/02/2027 | Conduct integration testing across frontend, backend and blockchain components to validate the complete certificate issuance and verification flow. (90% milestone) |
| Regression Testing & Release Validation | 07/02/2027 | 15/03/2027 | Fix identified bugs, execute regression testing, and validate system readiness for final release deployment. (100% milestone) |

Verified & Approved By:

(MENTOR’SNAME&SIGNATURE)

Project Mentor